## Slide 1
Overview
Engagement Report – 14-August-2026

## Slide 2: Engagement Summary
Engagement Overview
ACT Power Services delivers O&M services to renewable energy asset owners across the United States
Operates 110 utility-scale solar sites in Databricks environment
Taking ownership required independent control of a live platform with no disruption to operations
DataPattern engaged to transition and run the governed Azure Databricks lakehouse under Project Delta
Platform Transition (Phase 1 – Completed)
Transferred Azure subscription and Databricks billing ownership from Pine Gate Renewables to ACT
Preserved all workloads, jobs, schedules and Unity Catalog governance as-is — no re-architecture
Validated, controlled cutover across all 110 sites with zero data loss
Established cost visibility and a stable run-rate spend
Preserved existing pipelines and reporting SLAs
Operate & Enhance (Phase 2 – Active)
Integrated sources: AlsoEnergy, Aderis, Solcast, Fiix CMMS, Intacct
Bronze–Silver–Gold medallion architecture on Unity Catalog
Building the Gold layer on Unity Catalog:
  Hourly Metric Tables – Hourly production & irradiance metrics (Live)
  Weekly & Monthly KPI Tables – Site performance roll-ups by week and month (Live)
  Support work – Pipeline monitoring, issue resolution & enhancements
Advancing AI enablement and KPI standardisation across ACT teams
Transformation Journey

## Slide 3
Key Projects and What We Delivered
Operate & Enhance - Phase 2
Jun 2026 – Ops Analytics
• AlsoEnergy outage & issue logs
• Fiix work-order triage
• Claude enablement approach
• KPI validation vs exports
Focus: Ops insight
Jul 2026 – Issue Resolution
Partial data load bug – RCA & fix
Pipeline failure resolution
Data completeness validation
KPI reprocessing / backfill
Focus: Defect fixes & stability
Aug 2026 – Re-architecture
• Slight re-architecture of the product
• Requirement gathering & Design
Focus: Re-architecture & Requirement gathering

## Slide 4: Team Structure & Escalation Model
Escalation Model
Technical Team
Delivery Manager
Program Manager
Routed through the client and project leadership teams for review and action
Team Structure
DP - Management Team
DP - Technical Team
Program Manager
Jennifer Easwaramurthi
Delivery Manager
Dhamodaran Rameshbabu
Data Engineers
Harish Raghav Prasad R
Siva Kumar V
Chandru R
ACT Power Services
Project Manager
Corey Pullium
Project Manager
Shyamala Vignesh

## Slide 5: Weekly Status Report – ACT Power Services Management Report : | Week of August 31 – September 4, 2026
Highlights & Accomplishments
Completed Tasks Task No – 01: Aderis Modularization & Parametrization – Completed modularization and parametrization of the Aderis ingestion pipeline, along with pipeline validation
Risk & Issues
None
Milestone & Supporting Activities |  |  | 
Milestone Area | Task | Status | Remarks
PowerTrack Reconciliation | Reconcile PowerTrack & ae_formatted table | 🟡In Progress | Reconciliation ongoing between PowerTrack and Databricks ae_formatted table
Ingestion Framework | Aderis modularization & parametrization | 🟢Completed | Completed Aderis pipeline modularization, parametrization & validation
AlsoEnergy Current Pipeline | AlsoEnergy pipeline validation | 🟡In Progress | Validation of AlsoEnergy pipeline ongoing
Upcoming Activities ( Next Week Plan)
AE historical reconciliation Bronze_std_time_series table

## Slide 6: Professional Accomplishment
Harish Raghav Prasad R
Data Engineer
4
Certifications
Databricks Certification
● Data Engineer Associate
● Data Engineer Professional
● Data Analyst Associate
● Apache Spark Associate
Siva Kumar V
Data Engineer
4
Certifications
● Data Engineer Associate
● Data Engineer Professional
● Data Analyst Associate
Databricks Certification
Chandru R
Data Engineer
4
Certifications
● Data Engineer Associate
● Data Engineer Professional
Databricks Certification
Certification
● Apache Spark Associate
● Apache Spark Associate
● Data Analyst Associate