WEEKLY STATUS REPORT

Date: 09/07/2026 - 09/11/2026

ACTIVITIES COMPLETED THIS WEEK

- Developed the report template with different layouts and submitted it to Akhil. - Tested the Survey Automation scripts with multiple test cases in the VDI environment and completed the Survey Automation Guide and Handover. - Discussed the challenges in the HEART Access workflow with Akhil. - Coordinated with IT Support regarding Power BI upgrade issues. - Discussed the Snowflake Admin dependencies with Brad. - Prepared the Python and VBA solutions for Survey Automation, presented the demo to Alicia and Genie, and incorporated the new feedback.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Refining the Survey Automation solution based on the latest feedback. - Exploring an agent-based approach for automating the HEART Access workflow and related access processes. | - Complete the remaining Survey Automation updates based on the latest feedback. - Continue evaluating the HEART Access automation approach and related requirements. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Continue the VBA-based Survey Automation updates based on the latest feedback. - Discuss the HEART Access hierarchy and access setup with Judie. - Explore the RLS workbook automation using Power Automate and Python.

WEEKLY STATUS REPORT

Date: 08/31/2026 - 09/04/2026

ACTIVITIES COMPLETED THIS WEEK

- Developed and tested the Python and VBA approaches for Survey Automation and presented both approaches to Akhil and got some clarification. - Developed a PyWin32-based Excel automation script to preserve the original Excel formatting. - Discussed the Snowflake dependencies with Judie and shared the required details with the Admin team. - Refined the Account Trends report and tested the slicer and date functionalities.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Finalizing the VBA-based Survey Automation approach, including the generated sheet naming convention and removal of manual steps. - Testing and refining the PyWin32 automation script. | - Finalize the Survey Automation approach. - Complete the remaining VBA script refinements and testing. - Follow up with the Admin team on the pending Snowflake dependencies. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Connect with the Snowflake Admin team to progress schema, object, and warehouse creation, and email verification dependencies. - Deliver the demo for both the Python-based and VBA-based approaches to the team and finalize the approach.

WEEKLY STATUS REPORT

Date: 08/24/2026 - 08/28/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed the Design Document, Dependencies Document, Snowflake Prerequisites, Architecture Diagram, and Data Model for the Metadata-Driven Notification Framework. - Progressed the report template development and reviewed the updated reports and templates with Akhil. - Discussed the Metadata-Driven approach with Akhil. - Completed the Power BI Pro license setup as per the IT team's instructions.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Developing the report templates and making the required report-level updates. - Progressing the Metadata-Driven Notification Framework based on the defined design and architecture. | - Continue the development activities for the Metadata-Driven Notification Framework. - Proceed with report updates based on any new requirements. - Clarification on a few prerequisites and action items from the Admin team. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Complete Start the next development activities for the Metadata-Driven Notification Framework. - Continue report standardization and related updates as new feedback is received. - Clarify a few prerequisites and action items with the admin team.

WEEKLY STATUS REPORT

Date: 08/17/2026 - 08/21/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed updates across the Instrumentation, SuS 12x12, SuS 12x12 LT, SuS Weekly, SLJ Category, Account Overview, Install Base, SM_GCSSSTV2, SLJ Weekly LT, and Account Trends reports. - Discussed the error-handling notification and Production/Test functionality for the Metadata-Driven Notification Framework with the team. - Identified key edge cases and dependencies for the Notification Framework.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Working through the remaining report feedback and refinements for the SuS 12x12, SuS Install Base, Procedure List, and SLJ reports. - Developing the Metadata-Driven Notification Framework based on the agreed scope and design. | - Complete the remaining report updates based on the latest review inputs. - Progress the error-handling functionality and address the identified edge cases in the Notification Framework. - Follow up with the IT team on the Power BI upgrade activities. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Complete the remaining SLJ and SuS report updates and validation. - Proceed with the next development activities for the Metadata-Driven Notification Framework, including the identified error-handling requirements. - Prepare the supporting edge-case and dependency documentation for the framework.

# WEEKLY STATUS REPORT

Date: 08/10/2026 - 08/14/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed feedback updates for the Instrumentation, Surgeon Activity Status, Surgeon Learning Status, and SuS 12x12 reports. - Raised tickets with the IT team regarding the Power BI and VDI issues. - Completed the 4th iteration of the Notification Framework, including the Prod/Test mode functionality, and discussed the next requirements for error handling.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Addressing the slicer issues in the Procedure List and SuS Install Base reports. - Working on the error-handling enhancement for the Notification Framework. | - Proceed with the remaining SLJ reports once the updated SuS 12x12 feedback is received from the GCS team. - Continue the Notification Framework enhancements, focusing on error handling in the Preparation phase. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Start the remaining SLJ report updates based on the SuS 12x12 review outcome. - Implement and test the error-handling functionality in the Notification Framework. - Complete the remaining Procedure List and SuS Install Base slicer-related fixes.

# WEEKLY STATUS REPORT

Date: 08/03/2026 - 08/07/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed implementation of the latest updates across the standardized HEART reports. - Completed updates to the SLJ Surgeon Learning Status, SuS 12x12, and SLJ Evaluation Progress reports and published them to DORA. - Completed the second iteration of the Metadata-Driven Alerts approach and aligned on the proposed direction with the team.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Final validation and approval activities for the remaining standardized HEART reports. - Refining the Historical Metric Table architecture. - Enhancing the Metadata-Driven Alerts framework by integrating the subscription feature. | - Promote the approved reports to the HEART environment and complete validation for the remaining reports. - Continue refining the Historical Metric Table architecture. - Finalize the Metadata-Driven Alerts framework with the subscription functionality. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Continue the promotion of the remaining standardized reports to the HEART environment. - Begin the next iteration of the Historical Metric Table implementation. - Support the implementation of the Metadata-Driven Alerts framework based on the finalized approach.

# WEEKLY STATUS REPORT

Date: 07/27/2026 - 07/31/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed final validation and promoted the Regional Utilization Overview, Instrumentation, SuS Install Base, Procedure Transmission, Surgeon Status, and Procedure List per Surgeon reports to the HEART environment. - Reviewed the Metadata-Driven Alerts approach with the team and gathered inputs for the implementation approach.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Addressing the remaining updates for the SuS Install Base, Procedure List, and SLJ Category reports. - Refining the Metadata-Driven Alerts approach. | - Complete the remaining report updates before promoting the reports to the HEART environment. - Finalize the Metadata-Driven Alerts approach based on the team's inputs. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Continue promoting the remaining standardized reports to the HEART environment. - Begin implementation of the Metadata-Driven Alerts approach. - Support the remaining HEART deployment activities.

# WEEKLY STATUS REPORT

Date: 07/20/2026 - 07/24/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed feedback updates for the Surgeon Status, Account Trends, Instrumentation, Account Overview, Procedure List, SuS Install Base, and SLJ category reports. - Completed review and validation of the updated standardized reports before the next review cycle.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Working on the Historical Data Management approach. - Addressing the remaining feedback for the standardized reports. | - Continue refining the Historical Data Management approach based on the ongoing discussions. - Complete the remaining report feedback and validation activities before promoting the standardized reports to the HEART environment. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Discuss the SLA Breach Alert approach with Judie and finalize the proposed solution. - Complete the remaining report feedback before promoting the standardized reports to HEART. - Support the rollout activities for the standardized HEART reports.

# WEEKLY STATUS REPORT

Date: 07/13/2026 - 07/17/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed feedback updates for the standardized Instrumentation, Hugo Install Map, Procedure List, Procedure List per Surgeon, Instrumentation Detail, Account Overview, SuS Install Base, and Procedure Transmission reports. - Completed quality checks across all standardized reports to ensure consistency and alignment with the new reporting standards. - Discussed the Stage Table and KPI Snapshot Table approach with Dave and Akhil

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Examining the Procedure Status Reporting report for further analysis and refinement. - Reviewing the SLA Breach Alert approach based on the latest discussions. - Working in expanding the scope for Alerts Framework | - Support the GCS team in validating and finalizing the standardized reports before rollout to the HEART environment. - Continue reviewing the Procedure Status Reporting report and address any identified enhancements. - Discuss the alerts approach with the team |

ACTIVITIES TO BE STARTED NEXT WEEK

- Begin supporting the rollout activities for the standardized HEART reports. - Continue report validation and refinement based on review feedback. - Finalize the curated procedure table approach for the Snowflake Engagement

# WEEKLY STATUS REPORT

Date: 07/06/2026 - 07/10/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed the revalidation of the SuS Install Base, Internal Category, Account Overview, Account Trends, Procedure List, Procedure List per Surgeon, SLJ, and 12x12 reports. - Completed the initial SLA Breach Alert approach document and shared it with the GCS team for review. - Completed the review and refinement of the Historical Data Management approach based on the GCS discussion.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Working on the Snowflake Staged Table and Historic Metric Table approach, including architecture refinements. - Refining the SLA Breach Alert solution and expanding the alerting approach based on discussion outcomes. - Addressing the remaining report feedback and refinements for HEART report go-live readiness. | - Complete the remaining GCS feedback and consistency checks for the standardized HEART reports. - Finalize the Curated Procedure Foundation design. - Continue refining the SLA Breach Alert architecture and implementation approach. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Initiate the Curated Procedure Foundation implementation activities. - Continue discussions and design activities for the Snowflake Staged Table and Historic Metric Table solution. - Begin the next phase of the SLA Breach Alert solution based on the finalized approach.

# WEEKLY STATUS REPORT

Date: 06/29/2026 - 07/03/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed revalidation and info panel updates for the Procedure List, Procedure List per Surgeon, Account Overview, and Account Trends reports. - Completed revalidation of the SLJ category reports and SuS Install Base report. - Prepared the SLA Breach Alert approach document and shared it with the GCS team for review. - Conducted a review session with the GCS team on the Historical Data Management approach and gathered feedback.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Revalidating the Internal Reporting category, including the Instrumentation and Regional Utilization reports. - Reviewing the discussion recording and incorporating feedback into the Historical Data Management approach. | - Discuss the SLA Breach Alert approach with the GCS team and incorporate the feedback. - Continue revalidation of the remaining standardized reports. - Refine the Historical Data Management approach based on the review discussions. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Initiate standardization activities for the remaining reports based on the approved feedback. - Continue implementation planning for the Historical Data Management approach. - Proceed with the next phase of the SLA Breach Alert solution based on the finalized approach.

# WEEKLY STATUS REPORT

Date: 06/22/2026 - 06/26/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed and shared the Historical Data Management approach document, including the current state and future-state architecture. - Standardized the SLJ Dev report and addressed feedback updates for the Instrumentation reports.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Working on the SLA Breach Alert solution, including alert monitoring views and testing activities. - Working on feedback updates and refinements for the Procedure Volume report. | - Proceed with Instrumentation report standardization upon receiving confirmation on the proposed updates. - Continue refining the SLA Breach Alert approach and supporting documentation. - Initiate the Historical Data Management POC upon receiving feedback and approval from the team. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Begin Historical Data Management POC activities based on the approved approach. - Continue development and testing activities for the SLA Breach Alert solution. - Start Instrumentation report standardization activities based on the team feedback. - Support post-rollout activities for standardized HEART reports and address feedback as needed.

# WEEKLY STATUS REPORT

Date: 06/15/2026 - 06/19 /2026

ACTIVITIES COMPLETED THIS WEEK

- Completed the discovery and analysis of the Snowflake staged table and historical metric table approach. - Conducted walkthrough sessions and aligned on the proposed Historical Data Management approach with stakeholders.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Defining the SLA Breach Alerting architecture, notification workflow, and reporting approach. - Refining the proposed alerting framework based on business and technical requirements. | - Continue refining the SLA Breach Alerting framework and finalize the implementation approach. - Support the rollout of standardized HEART reports into the HEART environment. - Initiate the design and planning activities for the Historical Data Layer POC. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Begin development of the Historical Data Layer proof of concept. - Continue stakeholder discussions and reviews for the SLA Breach Alerting solution. - Support post-rollout activities for standardized HEART reports and address feedback as needed.

# WEEKLY STATUS REPORT

Date: 06/08/2026 - 06/12 /2026

ACTIVITIES COMPLETED THIS WEEK

- Completed report template creation in alignment with the new reporting standardization guidelines. - Gathered and documented requirements for Historical Data Management and Snapshot reporting. - Completed initial analysis for the Procedure Volume report legend functionality.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Analyzing Snowflake views and tables to define the SLA breach alerting approach. - Preparing the proposed architecture and workflow for SLA breach alert reporting. | - Finalize the SLA breach alert architecture and approach document. - Review the proposed solution with stakeholders and incorporate feedback. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Initiate detailed design activities for SLA breach alert implementation. - Define the data flow and historical snapshot strategy for alert reporting.

# WEEKLY STATUS REPORT

Date: 06/01/2026 - 06/05 /2026

ACTIVITIES COMPLETED THIS WEEK

- Completed validation, layout refinements, and enhancement updates across standardized HEART reports. - Completed development and publishing of the Procedure Volume report with the finalized composite model. - Completed report standardization activities to improve consistency, usability, and visual alignment across HEART reports.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Preparing the approach for SLA breach alerts and reporting requirements. - Discussing and defining the Snowflake staged table architecture with Snowflake architects. | - Finalize the SLA alerting and notification approach. - Define the Snowflake staged table architecture and migration roadmap. - Publish the Self-Service Analytics (Procedure Volume) report in Production. - Publish the standardized HEART reports in Production. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Begin Snowflake staged table design and migration planning activities. - Provide production support for Procedure Volume and standardized HEART reports.

# WEEKLY STATUS REPORT

Date: 05/25/2026 - 05/29 /2026

ACTIVITIES COMPLETED THIS WEEK

- Completed modernizing almost all the reports in Heart - Completed building composite model for Procedure Volume report - Completed publishing Procedure report to production

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Working on few other reports based on feedback from team | - Prepare modernized reports for production deployment into HEART. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Publishing other completed report into production.

# WEEKLY STATUS REPORT

Date: 05/18/2026 - 05/22 /2026

ACTIVITIES COMPLETED THIS WEEK

- Completed revalidation for the Installation Information, Internal Reporting, Surgeon Learning Journey & Customer Category reports.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Wrapping up the validation of Surgeon Learning Journey, Monthly Utilization, and NPS standardized reports. | - Complete semantic model finalization activities. - Prepare modernized reports for production deployment into HEART. - Finalize validation and production deployment activities for the SSA report. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Publishing the completed report into production - Meet Dave regarding Dynamic Table concept in Snowflake

# Weekly STATUS REPORT

Date: 05/11/2026 - 05/15/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed validation for the Internal Reporting and Customer category standardized reports.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Validating the Surgeon Learning Journey, Monthly Utilization, and NPS standardized reports. | - Complete semantic model finalization activities. - Prepare modernized reports for production deployment into HEART. - Finalize validation and production deployment activities for the SSA report. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Finalize remaining report validations and prepare reports for publishing into HEART.

# WEEKLY STATUS REPORT

Date: 05/04/2026 - 05/08/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed standardization for the Monthly Utilization and Quarterly Install Summary category reports. - Refined the Regional Utilization Overview and HCNPS Perceived reports. - Tested the Procedure Volume report with newly shared test cases.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Validating standardized HEART reports against the new reporting standards and publishing readiness checks. | - Complete validation of all standardized reports before publishing into HEART. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Finalize the approach for building the semantic model for the Procedure Volume report. - Continue validation of standardized reports available in the DEV environment.

# WEEKLY STATUS REPORT

Date: 04/27/2026 - 05/01/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed refinements across multiple HEART reports, including SLJ, Install Base, Account, and Customer category reports.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Working on Monthly Utilization reports. - Validating SQL queries shared by Dave and analyzing them for further refinements. | - Proceed with standardization of CHAMP reports once updates are completed by Judie. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Complete standardization of the Monthly Utilization reports.

# WEEKLY STATUS REPORT

Date: 04/20/2026 - 04/24/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed HEART report modernization in alignment with new reporting standards.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Analyzing metrics in Snowflake. | - To Discuss and finalize next engagement items with Akhil. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Connect with the team to gather requirements for introducing metrics in Snowflake. - Support rollout of modernized reports to go live before the 30th April.

# WEEKLY STATUS REPORT

Date: 04/13/2026 - 04/17/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed GCS views are connected to the HC Analytics Semantic model - Standardized multiple HEART reports across Installation, Account, Procedure, Customer, and CHAMP categories as per new reporting standards. - Reviewed completed report updates with Akhil.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Continuing report standardization for remaining HEART report categories. | - Continue rollout of standardized layouts across pending HEART reports. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Continue standardization of remaining HEART reports based on new reporting standards.

# WEEKLY STATUS REPORT

Date: 04/06/2026 - 04/10/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed validation and optimization of GCS views and finalized preparation for HC Analytics integration. - Standardized multiple HEART reports across Installation, Account, Procedure, Customer, and CHAMP categories as per new reporting standards. - Reviewed completed report updates with Akhil and prepared the report modification summary sheet.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Integrating newly created GCS views with the HC_Analytics_Dev semantic model. - Continuing report standardization for remaining HEART report categories. | - Continue rollout of standardized layouts across pending HEART reports. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Continue standardization of remaining HEART reports based on new reporting standards. - Initiate discussion with Dave on Billing and Financial report development.

# WEEKLY STATUS REPORT

Date: 03/30/2026 - 04/03/2026

ACTIVITIES COMPLETED THIS WEEK

- Completed the required views and submitted them to Judie for review. - Initiated rollout of layouts for HEART reports based on new reporting standardization.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Validation of the completed views is in progress, including HCA_CONFIGURATION. - Rolling out layouts for Installation Information reports in HEART as per new reporting standards. | - Continue validation of completed views and finalize pending updates. - Continue layout rollout for Installation Information reports and align with reporting standards. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Review all completed views and replace them with existing semantic model views. - Roll out standardized layouts across all HEART reports.

# WEEKLY STATUS REPORT

Date: 03/23/2026 - 03/27/2026

ACTIVITIES COMPLETED THIS WEEK

- Created new views in Snowflake, validated them against existing views, and submitted SQL queries to Judith for feedback. - Analyzed HEART reports, identified improvement areas, and submitted recommendations for report modernization to Akhil.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Analyzing the HC Analytics semantic model to identify improvement areas. - Making iterative improvements to the SSA report based on team feedback. - Validating the newly created views in Snowflake. | - Initiate implementation of HEART report enhancements. - Optimize the created views in Snowflake. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Implement HEART report enhancements as part of the 3-week program. - Continue creation of Snowflake views based on requirements.

# WEEKLY STATUS REPORT

Date: 03/16/2026 - 03/20/2026

ACTIVITIES COMPLETED THIS WEEK

- Enhanced chart functionality and made improvements to the report based on feedback. - Completed testing and implemented final changes to the self-service analytics report submitted to the team.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Doing Groundwork on Snowflake, focusing on understanding its architecture and views. - Preparing the deployment pipeline document, including approach and prerequisites. | - Preparing for the upcoming discussion on creating new views in snowflake and converting them into a semantic model. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Analyzing heart reports and reviewing charts to identify improvements and recommendations. - Planning to roll out the SSA report to heart reports based on team feedback.

# WEEKLY STATUS REPORT

Date: 03/09/2026 - 03/13/2026

ACTIVITIES COMPLETED THIS WEEK

- Implemented field parameters in the HC_Analytics_Dev report to support self-service analytics capabilities. - Drafted layout structures to convert the Procedure Volume report into a self-service analytics format. - Updated the filter open and close functionality in the Account Trends report. - Designed the SSA Procedure Volume report and conducted an initial design review with Akhil. - Completed formatting and final updates for the SSA report based on feedback from Akhil. - Drafted the two-month engagement plan outlining upcoming activities and priorities.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Performing testing and implementing final changes in the SSA report before rollout. | - Roll out the SSA Procedure Volume and related reports for user access. - Continue enhancements for additional HEART reports to improve usability and reporting capabilities. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Rollout of the SSA Procedure Volume and related reports for business users. - Further enhancements to additional HEART reports to improve usability and insights.

# WEEKLY STATUS REPORT

Date: 03/02/2026 - 03/06/2026

ACTIVITIES COMPLETED THIS WEEK

- Refined Power BI reports including Hugo Installation Map, Account Overview, Procedure Status, and Account Trends to improve layout and usability. - Walkthrough of report updates with Akhil to validate changes and gather feedback. - Biweekly sync with Arun to discuss progress and ongoing items. - Discussed SharePoint RLS table – SUS update challenges with Akhil and identified key issues. - Initiated work on the solution architecture to address the SUS update challenges.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Discussing self-service analytics capabilities to further enhance report usability and flexibility. - Started developing advanced app-like filters in a sample report to improve user interaction. | - Provide a detailed overview of SUS management and the proposed architecture. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Conduct Alteryx process knowledge transfer sessions. - Prepare a detailed solution overview for addressing the SUS update challenges.

| Manikandan Vijayakumar | Praveen Kumar Dharmalingam |
| --- | --- |
| - Worked on Hugo Installation Map and Accounts Overview report enhancements. - Prepared the solution architecture for the SUS update challenges and supporting documentation. | - Worked on Account Trends and Procedure Status report enhancements. - Drafted the SUS update solution architecture document and contributed to the solution design. |

# WEEKLY STATUS REPORT

Date: 02/23/2026 - 02/27/2026

ACTIVITIES COMPLETED THIS WEEK

- Started redesign and enhancement of key reports: Accounts Overview, Procedure Status, and Account Trends. - Developed multiple report versions with improved layouts and enhanced user experience. - Implemented better visual storytelling, navigation, and interaction capabilities to improve usability.

| ACTIVITIES IN PROCESS | NEXT ACTION |
| --- | --- |
| - Gathering and analyzing user feedback on the redesigned reports. - Refining report layouts based on business inputs and usability observations. | - Incorporate user feedback and finalize the optimized report versions. - Prepare updated versions for broader user validation. |

ACTIVITIES TO BE STARTED NEXT WEEK

- Build additional layout options to support different business perspectives and decision-making needs. - Further optimize user experience and navigation across HEART reports. Plan the next set of report enhancements under the HEART modernization roadmap. - Explore the process in Alteryx and identify opportunity to migrate the process