## Slide 1
Overview
Engagement Report – 25-September-2026

## Slide 2
Project Status Report
Project: | Phibro Animal Healthcare
Reporting Period: | 09/07/2026 – 09/11/2026
Reporting Date: | 09/11/2026
Project Status The engagement is progressing as planned. During the reporting period, we focused on the full reconciliation of Accounts, Invoices, and Sales data, including calculated date fields, MTD, YTD, and distributor information. We also completed address fuzzy matching for Vetcove loads and updated distributor, MTD, YTD, and 30, 60 jars values in CRM. In addition, the product table and September sales values were updated based on the new pricing, and September sales totals were validated between the database and CRM. The Deletes and Merges table was also updated, and the CO state reconciliation issues were analyzed.
Milestone | Status | Value
Full Reconciliation for Accounts, Invoices, and Sales data, Calculated date fields , MTD & YTD and Distributor information | Completed | Completed full reconciliation of Accounts, Invoices, and Sales data and validated calculated date fields, MTD, YTD, and distributor information.
Fuzzy match for Vetcove loads | Completed | Performed address fuzzy matching for Vetcove load records
update distributor information ,MTD &YTD and 30, 60 jars in CRM | Completed | Updated distributor information, MTD, YTD, and 30, 60 jars in CRM.
Worked on updating the product table and updating the sales value for September month data based on the new price | Completed | Updated the product table and recalculated the September sales values based on the new pricing.
worked on checking the sales total for september month (database vs CRM) | Completed | Compared the September sales totals between the database and CRM and validated the results.
worked on updating the deletes and merges table | Completed | Updated the Deletes and Merges table with the required records for data processing and reconciliation.
worked on analysing the issues in CO state reconciliation | Completed | Analyzed the issues identified during CO state reconciliation and reviewed the related records and discrepancies.
Updated the latest product pricing in the Product module based on the revised pricing information. | Completed | Updated the Product module with the latest pricing to ensure the correct prices are available for downstream data updates.
Last Week’s Progress
2

## Slide 3
# | Issue | Resolution | Status
 | Working on updating pricing for existing SO and Invoice records. | Preparing to update previously loaded SO and Invoice records with the latest product pricing. | In Progress
Issues Resolved Last Week
Daily CRM & Database Operations
Workstream | Status | Description
Daily Data loads | 🟢 On Going | Promo report sent to Amber and Christa
Daily CRM Loads | 🟢 On Going | Daily data loads
Prospect Loads | 🟢 On Going | Weekly prospect loads
Promotion Report | 🟢 On Going | Daily promotion report
3